Sprint Review 2- Group Doc  (ProBuild Supplies Ltd)

UFCFAF-30-3 Development of Information Systems Projects (disp)

Lecturer: MR Dilshan Jayatilake 
Date: 11th November 2025
Team Members: Joel, Arafat, Ahmed, Enes, Jaime

## Sprint Review Overview

## The 2nd sprint review is mainly covering the Strategic Dependency (SD) and Strategic Rationale (SR models) whih are uploaded to github in txt format still yet to be finalised, the Strategic Process Model I have uploaded the requirements the model will be completed soon after via BPMN.

## Github repository was cleaned up by the group for example the documentation, models- mentioned by Arafat and clearly structured for the next sprint.

## Work Done

- SD & SR Model still yet to be finalised but updated

- Group assessment of the i* models- dependencies corrected. Ensured all actors, goals, tasks, and resources from the case study were accurately represented.

- The soft and hard goals were directly linked to the actor’s dependencies.

-     The flow of the model is set as ProBuild and FixPro.

### 2. Strategic Process Modelling Requirements

- Requirements recorded via Github  next step ustlising tthe BPMN model for the work to be done, the rquirements include AS-IS BPMN model (uploaded to GitHub under /requiremnts).

- The requirements include:

- Actors

- High level tasks set as (under 10)

- Artefacts restricted to 8

- Hard and Soft goals

- Limitation using Camunda for modelling.

- Requirements are to be utilised as an aid for creating the BPMN diagram for the next sprint.

- Initial BPMN Progress

- Draft copy yet to be finalised using Camunda XML format.

- Plan is to align the tasks with strategic steps underlying the requiremnents.

- Swimlane plan created for the task order of ProBuild and Fixpro.

- Structure will be refined after this sprint review.

- Repository Structure

- SPM requirements in file format. (Github)

- Case study materials including Sprint Review 1- all organised.

- Add the BPMN XML file for download via github.

## Challenges & Actions

| Challenge | Action |
| --- | --- |
| Changing the Case study into I* dependencies. | Proof read the case study to make changes to the actor and goals |
| Focusing on the bigger picture of BPMN- Strategic | Limited tasks sticking to 10, activities otutlining as high level |
| Managing different file versions across the team | Github in a clean structure with a repository structure |
| Ensuring KPIs and contraints are outlined | KPI gateways for rule based management of the models |

## Team Contributions

| Member | Role | Sprint 2 Contribution |
| --- | --- | --- |
| Arafat | Modeller | Updated SD model and supported BPMN layout |
| Enes & Jaime | Analysts | Reviewed case study, refined goals, actors, resources |
| Ahmed | Designer | Reworked SR model and clarified goal relationships |
| Joel | Documentation Lead | Wrote Sprint Review 2, created SPM requirements document, organised GitHub |

## Learning Outcomes

Sprint Review 2, helped us to gain a better understanding into the I* modelling in terms of correlation to the BPMN.
We also learned the importance of maintaining scope, especially keeping the strategic model simple and readable.
Setting the requirements before modelling also helped us avoid confusion and made the BPMN easier to structure.

## Next Steps

- Finalise and set the BPMN diagram in Camunda

- Add the final SD/SR models to GitHub (PNG and TXT formats finalised)

- Prepare operational BPMN layers if required

- Start connecting the BPMN to automation concepts for later deliverables

SR Model

- Feedback- Lot of other soft goals missing and hard goals missing

- Keep the agents separate

- Item service review

- Any sort of quality soft goals Collecting tool task

- Weekly explaind how the collection is happen

- Depends on tasks and goals paid membership as task